## Slide 1: Problem Statment,Key Requirements & Success Criteria
From customer - “Our security team is asking for help ensuring proper reviews are being done to code being added into our repositories. We have hundreds of repositories in our organization. What is the best way we can achieve at scale? We are new to some of the out-of-the-box settings and the GitHub API. Can you please help us create a solution that will accomplish this for our security team?”
Problem Statement
  Listen for organization events and notify for repository Creation
  When a repository is created, automate the protection of the default branch.
  Notify yourself with an @mention in an issue within the repository that outlines the protections that were added.
Key Requirements
Notification on the identified events happening at Gihub Organization
Notification on the identified events happening at Github Repository
Auto code scaning for every Push happening at a repository
Success Criteria

## Slide 2: Our Approach
Discover
Key
Activities
Key
Deliverables
Understand the current Github Landscape
  Number of Organizations
  Number of Repositories
  Number of Users
  Security scan requirement
  Data/ CICD pipelines
Identify the individual events at Organization and repository level. the key events are
  Code Scanning alerts
  Repository Vulnerability alerts
  Secret Scanning alerts
  Bypass request for push rulesets
  Bypass requests for secret scanning push protection
Define the ruleset for the repository branches for the following protections
  require code scanning
  block force pushes
Define the following Organization settings
  Add Webhook and enable the events identified in discovery phase
Define the following Repository settings
  Add Webhook and enable the events identified in discovery phase
  Configure Rulesets for Repositories as identified in the discovery phase
  Configure Code Security and Analysis
  Configure Email notificatins
  setup GitHub Actions to build, test and deploy the code
Test the Organization security scan
Test the Repository security scan
Test the Rulesets
Test Alerts and notifications
Test Github Actions
Define
Test and Optimize
Understand the current Github Landscape
  Number of Organizations
  Number of Repositories
  Number of Users
  Security scan requirement
  Data/ CICD pipelines
Identify the individual events at Organization and repository level. the key events are
Understand the current Github Landscape
  Number of Organizations
  Number of Repositories
  Number of Users
  Security scan requirement
  Data/ CICD pipelines
Identify the individual events at Organization and repository level. the key events are
Understand the current Github Landscape
  Number of Organizations
  Number of Repositories
  Number of Users
  Security scan requirement
  Data/ CICD pipelines
Identify the individual events at Organization and repository level. the key events are